## Slide 1: Real Time Fire Detection Using CNN
Capstone Project
Team Member: Wenping Wang
Professor: Macros Bittencourt
Github Link: https://github.com/xmjcc/capstone

## Slide 2: Work Scope
The project serves as an alternative method to ordinary fire detection using smoke detection sensor. The application will only need a camera and the software can analyze the video in real time to determine if there is a fire and the location of the fire.
The application can be download and install at any window based computer
A software interface will be created to detect any fire from a real time camera or from a picture.
The software should be able to select the source of the webcam signal.
The interface should be able to send alarm in real time and the location of the fire should be notified whenever a fire is detected.
All the alarm msg should be kept in log file and be able to view online.

## Slide 3: Technology and Platform
Use Visual Studio Code to coding and debug.
Streamlit to build web app.
Transfer learning (MobileNet) will be applied to save training resources.
CNN, OpenCV, keras, Cloud Computing, Computer Vision etc technologies will be used for the project.

## Slide 4: Project Schedule
May 13 – May 31, 2022 Select Project tile and define work scope.
June 1 – June 28, 2022 (Minimum viable product) Functional prototype delivered and 20% of the features up and running, all work progress recorded in Github.
June 29 – July 19, 2022 (Minimum Marketable Product) A real product will be presented in Github with at least 75% percent of the features up and running.
July 20 – Aug 9, 2022 (Presentation and Evaluation) Finalize the product with 100% of the features up and running.

## Slide 5: Thank you!